## Slide 1
SOM14
14th Senior Officials’ Meeting
12 - 13 December 2018
Manila, Philippines
SESSION 8: TECHNICAL WG
Andi Rusandi
Chair of CTI-CFF MPA TWG
MARINE PROTECTED AREA TECHNICAL WORKING GROUP

## Slide 2
SOM 13 Decisions | Updates
1. Mandated the MPA TWG to accomplish all the tasks and decisions made during SOM 12 in Port Moresby, PNG. | 1 out of the 11 activities was not accomplished and proposed to continue the implementation in 2019 (No.5 is “Endorsed the implementation of the 2017 Work Plan and the Roadmap for the 3rd Round of CTMPAS Nomination Recognition”)
2. Called on all Partners to assist the MPA Working Group in accomplishing all tasks and targets in the 2017/18 Work Plan; | Done. The following Partners supported the MPA TWG: NOAA, WWF, CI, CTC, USAID SEA Project – Indonesia.
3. Recognize the efforts and the progress of the countries on their MPA programs and activities, which are contributing to the regional and global targets; | Accomplished. The CT6 presented the progress report on the MPA programs and activities during the 7th MPA Rex (2018 in Indonesia).
4. Recognize the urgency for RS to resolve the technical issues in accessing the CT Atlas; | Management of CT Atlas is currently under negotiation to be transferred from WorldFish to the RS (c/o MEWG)
5. Supported the recommendation of MPA Working Group to turnover the Chairmanship from Philippines to Indonesia and Solomon Islands as the next Co-Chair based on the provisions stipulated in the MPA Working Group TOR. | Done. The MPA TWG Chairmanship was turned over from Philippines to Indonesia, starting 2018.
1. Status on Decisions Endorsed by SOM-13

## Slide 3: 2. Highlights of Accomplishments
Developed the CTMPAS Framework
Conducted 7 REXs and 7 TWG meetings
Conducted regular call meetings
Completed the M&E indicators and have integrated in the CT Atlas
Identified and trained CT Atlas Focal Points who are tasked to update the MPA database
Generated a CT MPA map in 2013
Developed the regional and national roadmaps to achieve the targets set in Goal 3 of the RPOA
Each country have developed and are implementing their respective management effectiveness tools
Organized the SMT-TF and developed their Terms of Reference
Conducted two rounds of CTMPAS nomination
Developed the design and program for the Regional Recognition of best managed MPAs
Countries have developed their priority MPA capacity needs assessment
Have introduced Sustainable Marine Tourism/Nature-based Marine Tourism in CT.

## Slide 4
CT Atlas is not accessible.
CT6 need support for the CTMPAS nomination process.
Make CTMPAS Nomination as among the priorities in CT6 countries.
Lack of financial support to participate to the MPA REX in 2019.
Need support for the continuous engagement of the MPA Coordinator.
Need support to implement the Regional Recognition/Awards for best managed MPAs.
3. Challenges
Need support to conduct the MPA TWG REx in 2019 and onwards.
CT Atlas Focal Points need capacity building to facilitate updating of the MPA database (once the CT Atlas is already working).

## Slide 5
Planned Activities | Time Frame | Projected Budget | Source of Budget/Support
1 Constitute and operationalize the SMT-TF | Jan - March |  | (Through virtual communication)
2. Capacity building for CT Atlas Focal Points | April - June |  | RS (Concept Note submitted by WorldFish for the redesign of CT Atlas), including capacity building
3. 3rd Round of CTMPAS nomination (roadmap is attached) | Jan – Sept. |  | (Through virtual communication)
4. CT6 Countries to submit progress report on MPA management to the MPA TWG chair | Sept |  | 
5. 8th MPA REX and 8th MPA TWG meeting | October | US$55,000.00 | RS ($USD24000), Partners, NCCs
6. SMT-TF to develop/refine the criteria, indicator and brand for sustainable marine tourism in the CT | October |  | Part of the Agenda of 8th MPA REX
7. Regional Recognition/Awards of best managed MPAs | October (8th MPA REX) | US$5,000.00 | RS, Partners, NCCs
4. MPATWG Workplan for 2019:

## Slide 6
Endorse for implementation the 2019 Workplan;
Urge the Regional Secretariat to prioritize the reactivation of the CT Atlas;
Request RS and/or partners to support and secure funding sources for the engagement of an experienced MPA Coordinator immediately;
Acknowledge with appreciation the support of USAID SEA Project-Indonesia, CTC, WWF, CI and NOAA in the 7th MPA REX particularly on Sustainable Marine Tourism;
Acknowledge the progress and updates on MPA management of the CT6 Countries;
Recognize the need for sustained efforts to strengthen capacity building on MPA management including Sustainable fisheries;
Recognize the need to conduct research and development to generate information, technologies and methodologies to support effective MPA management; and
Endorse CTMPAS nominations as among the priorities in CT6 countries.
5. Recommendations for SOM-14 Decisions

## Slide 7
Terima Kasih - Maraming Salamat Tank Iu - Obrigado Tagio Tumas
Photo credits: Pixabay & IYOR Bank/JayneJenkins/FabriceDudenhofer/Yen-YiLee